# Product Owner Meeting |MINUTES

Meeting date | Time 11/7/2024 10:00 AM

Meeting location Heritage College Room B221

# Attendees

| Guy Beaulieu | Client |  |
| --- | --- | --- |
| Claude White | Developer, Speaker and Driver |  |
| Jacob Morency | Developer and Scribe |  |
| Matteo Falasconi | Developer, Speaker |  |
| Pax Bertin | Developer, Speaker |  |
| Christopher Elliott | Project Manager |  |

# Invited but Did Not Attend

None

# Subject

Present inception deck, use case diagram and UI designs.

# Discussion Topics

- Inception Deck

- Use case diagram

- Roles and actors

- User stories priorities

- UI prototype designs

- Teacher status still wanted.

- Should the system be able to handle concurring events in the calendar (2 overlapping appointments)? If so, how many events at a time should the system handle at once.

# Decisions

| D1 | User story for attaching a file is low priority |
| --- | --- |
| D2 | Change the system acronym (OHMS is misleading with electronics measurement unit.) |
| D3 | Swap user story 2 and 3 priority |
| D4 | Calendar View should be one week at a time with the ability to scroll through weeks |
| D5 | Students select a block of available time slots rather than inputting a start and end time |
| D6 | Teacher absence or sick days cancel appointments for that day and students are notified. |
| D7 | Teacher can cancel a meeting and provide a reason it was cancelled |
| D8 | Replace date inputs with time slot inputs by clicking on specific time |
| D9 | The system should not include overlapping events for appointments of any kind |
| D10 | The system should not track user’s status, meaning it keeps no state of a user’s activity or presence on the |
| D11 | Prioritize the vertical teacher dashboard style |
| D12 | Remove negative space from the views (Non-Office Hours Days) |

# Actions

| A1 | Ask about IST | Email Chris to ask question about IST permission | Closed | 2024-11-05 |
| --- | --- | --- | --- | --- |

# Follow up and next steps

None